## Slide 1: AlphaPortfolio: Generating Alpha for Direct Portfolio Optimization Using Deep Reinforcement Learning
Project Update - Feb 3, 2025
Members - Thad Creech, Adharsh Rajagopal, Eric Wang
Team Leader - Dev Kewlani
Recurring meetings every Tuesday 1:15pm-2:30pm in Cox Hall 404

## Slide 2: Literature Review and Approach
Research Paper – AlphaPortfolio
Learning Resources used – Vizuara
Transformers
Multi-Sequence Attention-Based Neural Networks
Reinforcement Learning (What and Types)

## Slide 3
Sequence Representation Extraction Module (SREM)
Cross-Asset Attention Network (CAAN)
Portfolio Generator
Model Architecture

## Slide 4: Data Management
Last week
Set up access to CRSP and Compustat databases using WRDS
Collected monthly stock return data from CRSP (2015-2023)
Gathered firm balance sheet data from Compustat
Construct some firm characteristics and market signals with 12-month lookback
This Week
Implemented the data processing pipeline to handle fundamental data merge (to ensure no lookahead bias), constructed KNN algorithm to ensure missing data of companies are properly handled.
Implemented Masking to ensure proper dimensionality of features (so that each year has same number of tensor shape) for preparation of input data
The SREM, CAAN and PG module is work in progress, everyone has been assigned a particular model to learn and implement and we will sit down tomorrow to share the ideas and the code we have implemented thus far.

## Slide 5: Next Steps
Implementing the Entire Pipeline of the Model Architecture
Handling all the cases where the model architecture can falter and this process of model building will take approximately 2-3 weeks given the complexity of the implementation and the understanding of matrices in higher dimensions.
Also using masks so that the output tensor is able to process everything that is coming sequentially to it.

## Slide 6
Thankyou! Any Questions?